Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 05 March 2026 |
| --- | --- |
| Team ID | SWTID-2026-2693 |
| Project Name | Automating Employee Data |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Rhogan M |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Dhayanithi S |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Manasay F |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Ajay G |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Mageth |
|  | Dashboard |  |  |  |  |  |